THE MARKDOWN

Backend Architecture & Integration Requirements

WordPress + Social Media + Aggregator Pipeline | Non Sequitur | March 2026

This document defines the complete backend architecture for The Markdown, including the WordPress data model, RSS ingest pipeline, quick-publish content workflow, social media API integrations for all five target platforms, Claude/Gunther integration, and the front-end template requirements. Every commentary published through The Markdown links back into the Non Sequitur social ecosystem.

# 1. System Architecture Overview

The Markdown backend consists of four interconnected layers that form a complete content pipeline from raw news ingestion to multi-platform social publishing.

## 1.1 Architecture Layers

| Layer | Function | Key Components |
| --- | --- | --- |
| Ingest Layer | RSS feeds, newsletters, and web signals flow into WordPress as raw aggregator items (DEV lane). Auto-tagged by domain, auto-scored by relevance. | WP RSS Aggregator Pro, keyword rules, cron scheduler, ns_feed_item CPT |
| Editorial Layer | Yeti reviews DEV feed, promotes items to PROD (seven daily blocks), adds editorial notes. Claude pre-scores and generates morning digest. | Custom admin dashboard, seven-block UI, Claude scheduled tasks, relevance scoring |
| Quick-Publish Layer | Click any item in DEV or PROD, write commentary, push to all five social platforms + optional blog draft in one action. Each post links back to The Markdown. | Social API integrations, AI content reformatting, platform-specific templates, blog toggle |
| Presentation Layer | The Markdown front-end: Blocks 00-06 rendered as a Drudge-style three-column page on justin-kuiper.com. Commentary cards link to live social posts. | WordPress custom page template, Block 00 hero, responsive grid, commentary embeds |

## 1.2 Data Flow Diagram

RSS/Newsletters/Reddit/LinkedIn → WP RSS Aggregator → ns_feed_item (DEV) → Claude scoring → Morning Digest → Yeti review → Promote to PROD (Blocks 00-06) → Quick-Publish: write commentary → AI reformats per platform → Push to X + LinkedIn + Instagram + YouTube + Medium → Optional blog draft → The Markdown front-end renders blocks + embedded commentary cards linking to live social posts.

# 2. WordPress Data Model

The aggregator requires a custom data model built on WordPress custom post types, taxonomies, and meta fields. This is the foundation that everything else builds on.

## 2.1 Custom Post Type: ns_feed_item

| Field | Type | Description | Priority |
| --- | --- | --- | --- |
| post_title | string | Article headline (imported from feed or manually entered) | REQUIRED |
| post_content | text | Article excerpt or summary (auto-imported) | REQUIRED |
| source_url | meta (url) | Original article URL at the external source | REQUIRED |
| source_name | meta (string) | Publication name (e.g., BleepingComputer, SpaceNews) | REQUIRED |
| domain_tag | taxonomy | CYBER / AERO / FAITH / WILDCARD / DIGITAL (auto or manual) | REQUIRED |
| thematic_arc | taxonomy | Reinvention / Day Zero / Journeyman (filter/boost) | REQUIRED |
| relevance_score | meta (int 1-10) | AI-generated relevance score from Claude. Considers domain signal + arc alignment + recency + source authority. | REQUIRED |
| editorial_note | meta (text) | Yeti's take / commentary angle on this item. Seed for social posts. | REQUIRED |
| block_assignment | meta (int 0-6) | Which block this item is assigned to (null = unassigned/DEV lane) | REQUIRED |
| item_status | taxonomy/meta | RAW → SCORED → REVIEWED → PROMOTED → PUBLISHED → ARCHIVED → KILLED | REQUIRED |
| publish_targets | meta (array) | Selected platforms: [x, linkedin, instagram, youtube, medium, blog] | REQUIRED |
| social_post_urls | meta (object) | URLs of published social posts: {x: url, linkedin: url, ig: url, ...} | REQUIRED |
| featured_image | meta (attachment_id) | Hero image or visual card for this item | RECOMMENDED |
| import_date | meta (datetime) | When the item was ingested from the feed | REQUIRED |
| promote_date | meta (datetime) | When the item was promoted from DEV to PROD | RECOMMENDED |

## 2.2 Custom Taxonomies

| Taxonomy | Terms | Applied To | Priority |
| --- | --- | --- | --- |
| content_domain | cyber, aero, faith, wildcard, digital | ns_feed_item | REQUIRED |
| thematic_arc | reinvention (Y1), day-zero (Y2), journeyman (Y3) | ns_feed_item | REQUIRED |
| item_status | raw, scored, reviewed, promoted, published, archived, killed | ns_feed_item | REQUIRED |
| platform_published | x, linkedin, instagram, youtube, medium, blog | ns_feed_item (multi-select) | REQUIRED |

# 3. Quick-Publish Content Workflow

This is the core UX innovation of The Markdown: the ability to go from raw feed item to published social content across all five platforms in a single workflow. Every post links back to The Markdown, making it the entry point into the Non Sequitur ecosystem.

## 3.1 Workflow Steps

| Step | Action | System Behavior | Priority |
| --- | --- | --- | --- |
| 1. Browse DEV Feed | Yeti opens the aggregator admin dashboard and scans raw items (pre-scored by Claude) | Items displayed in a filterable list sorted by relevance score. Domain color-coded. Thematic arc matches highlighted. | REQUIRED |
| 2. Click to Promote | Yeti clicks an item and selects a block assignment (00-06) | Item status changes from RAW/SCORED to PROMOTED. Block assignment saved. Item appears in The Markdown front-end. | REQUIRED |
| 3. Write Commentary | Yeti writes editorial note / commentary in a quick-edit panel (inline, not a new page) | Free-text field captures the take. This becomes the seed for all platform-specific versions. | REQUIRED |
| 4. Select Platforms | Yeti toggles which platforms to publish to: X, LinkedIn, Instagram, YouTube, Medium. Plus optional blog draft toggle. | Platform checkboxes with preview of how the content will look per platform. AI reformats the commentary to match each platform's tone and format. | REQUIRED |
| 5. AI Reformatting | Claude auto-generates platform-specific versions from the editorial note | X: punchy tweet/thread (280 char). LinkedIn: thought leadership post (3-5 paragraphs). IG: caption + hashtags. YT: community post. Medium: essay draft. All include link back to The Markdown. | REQUIRED |
| 6. Review & Edit | Yeti reviews each platform version, edits if needed | Side-by-side preview of all platform versions. Edit any version independently before publish. | REQUIRED |
| 7. Publish | Yeti clicks Publish. All selected platforms receive their tailored version simultaneously. | API calls to each platform. Social post URLs captured and stored in social_post_urls meta. Status set to PUBLISHED. | REQUIRED |
| 8. Front-End Update | The Markdown page auto-updates. Commentary cards in each block now link to the live social posts. | WordPress template reads social_post_urls and renders clickable commentary cards (tweet card / pull quote / inline style). | REQUIRED |

## 3.2 Blog Draft Toggle

| Feature | Details | Priority |
| --- | --- | --- |
| Toggle per item | Each item has a 'Create Blog Post' toggle in the quick-publish panel. When enabled, a WordPress draft post is created alongside social posts. | REQUIRED |
| Blog template | Draft uses a domain-specific template: headline, source attribution, editorial commentary (expanded from note), domain tag, thematic arc tag, Non Sequitur branding. | REQUIRED |
| SEO auto-fill | Draft auto-generates meta title, description, OG tags from the item data. Yoast/Rank Math compatible. | RECOMMENDED |
| Canonical URL | Blog post includes canonical link to original source for proper attribution. | REQUIRED |
| Cross-link | Blog post includes links to all social posts where this item was discussed. Social posts link to the blog post (if created) or to The Markdown page. | RECOMMENDED |

# 4. Social Media Platform Integrations

All five target platforms require API integration for the quick-publish workflow. Each has different authentication, rate limits, content formats, and automation capabilities.

## 4.1 X (Twitter)

| Requirement | Details | Priority |
| --- | --- | --- |
| API Version | X API v2 (OAuth 2.0 with PKCE). Free tier: 1,500 tweets/month write. Basic tier ($100/mo): 3,000 tweets/month + read access. | REQUIRED |
| Authentication | OAuth 2.0 User Context. Requires: API Key, API Secret, Access Token, Access Token Secret. Store encrypted in WordPress options or environment variables. | REQUIRED |
| Content Format | Single tweet (280 chars) or thread (up to 25 tweets). AI reformats commentary into optimal tweet structure. Include link to The Markdown page or blog post. | REQUIRED |
| Media Attachment | Upload image (up to 5MB) via media/upload endpoint before tweeting. Use Canva-generated visual card as default attachment. | RECOMMENDED |
| Rate Limits | Free: 1,500 tweets/month, 50 requests/15min per user. Basic: 3,000 tweets/month. Sufficient for 7-10 posts/day. | REQUIRED |
| Callback Storage | On successful post, store tweet URL in social_post_urls.x meta field. This URL is used in The Markdown commentary card. | REQUIRED |
| Thread Support | For longer commentary, AI splits into thread format. First tweet is the hook, subsequent tweets are analysis. Last tweet links to The Markdown. | RECOMMENDED |

## 4.2 LinkedIn

| Requirement | Details | Priority |
| --- | --- | --- |
| API Version | LinkedIn Marketing API v2. OAuth 2.0 three-legged flow. Requires approved LinkedIn App with 'Share on LinkedIn' (w_member_social) permission. | REQUIRED |
| Authentication | OAuth 2.0: client_id, client_secret, redirect_uri. Access tokens expire in 60 days (refresh tokens in 365 days). Must handle token refresh. | REQUIRED |
| Content Format | Text post (up to 3,000 chars). AI reformats to LinkedIn tone: professional, thought-leadership, structured paragraphs, strategic hashtags. Include source link. | REQUIRED |
| Personal Profile Posting | LinkedIn Community Management API allows personal profile posting (as of 2024). Requires r_basicprofile + w_member_social scopes. App must be verified. | REQUIRED |
| Image Attachment | Upload image via registerUpload + PUT binary. Attach to post via media URN. Use Canva visual card. | RECOMMENDED |
| Rate Limits | 100 API calls/day per member for posting. Sufficient for daily volume. Batch operations must stay under limit. | REQUIRED |
| Callback Storage | Store LinkedIn post URL in social_post_urls.linkedin. Used for commentary card on The Markdown. | REQUIRED |

## 4.3 Instagram

| Requirement | Details | Priority |
| --- | --- | --- |
| API Version | Instagram Graph API (via Facebook Graph API). Requires: Facebook Business Page linked to Instagram Professional Account. | REQUIRED |
| Authentication | Facebook OAuth: App ID, App Secret, long-lived User Access Token (valid 60 days, refreshable). Requires instagram_basic, instagram_content_publish, pages_show_list permissions. | REQUIRED |
| App Review | Must submit Facebook App for review with instagram_content_publish permission. Timeline: 2-4 weeks. Required before any automated posting. | REQUIRED |
| Content Format | Image post: branded visual card (Canva MCP) + caption (up to 2,200 chars). AI generates: hook line, insight paragraph, CTA, 20-30 hashtags. | REQUIRED |
| Image Requirement | Instagram API requires a publicly accessible image URL for container creation. Images must be hosted (e.g., WordPress media library URL). | REQUIRED |
| Publishing Flow | Two-step: (1) Create media container with image_url + caption, (2) Publish container. Must wait for container ready status. | REQUIRED |
| Rate Limits | 200 requests/hour per user. Max 25 posts/day per account. Content publishing rate limit: 50 per day. | REQUIRED |
| Stories Support | Stories API available for ephemeral content. Use for breaking news / quick takes. Image-only (no video in MVP). | PHASE 2 |
| Callback Storage | Store IG post permalink in social_post_urls.instagram. | REQUIRED |

## 4.4 YouTube

| Requirement | Details | Priority |
| --- | --- | --- |
| API Version | YouTube Data API v3. OAuth 2.0. 10,000 quota units/day. | REQUIRED |
| Community Posts | Use community post feature for quick commentary (text + image). Lower production bar than video. Costs ~50 quota units. | REQUIRED |
| Video Upload (Phase 2) | For weekly roundup vlogs. Upload costs 1,600 quota units. AI-generated scripts, Canva thumbnails. | PHASE 2 |
| Authentication | OAuth 2.0: client_id, client_secret. Refresh tokens for persistent access. Scopes: youtube, youtube.upload. | REQUIRED |
| Content Format | Community posts: text commentary (up to 5,000 chars) + optional image. Link to The Markdown or blog post in text. | REQUIRED |
| Callback Storage | Store community post URL in social_post_urls.youtube. | REQUIRED |

## 4.5 Medium

| Requirement | Details | Priority |
| --- | --- | --- |
| API Version | Medium API v1. Integration tokens (self-issued from Medium settings). | REQUIRED |
| Authentication | Integration token (Bearer auth). No OAuth needed for self-publishing. Token doesn't expire but can be revoked. | REQUIRED |
| Content Format | POST /users/{userId}/posts. Supports HTML and Markdown content. AI generates expanded essay from editorial note. 'draft' publish status. | REQUIRED |
| Draft Only | Medium API creates drafts only (no direct publish). Yeti must manually publish in Medium UI. Acceptable for cross-post workflow. | REQUIRED |
| Canonical URL | Set canonicalUrl to the WordPress blog post URL (if blog toggle enabled) or The Markdown page URL. Critical for SEO. | REQUIRED |
| Tags | Up to 5 tags per post. Auto-generated from domain taxonomy + thematic arc. | RECOMMENDED |
| Callback Storage | Store Medium draft URL in social_post_urls.medium. | REQUIRED |

# 5. AI Content Reformatting Engine

Claude transforms the editorial note into platform-optimized versions. Each platform has distinct tone, format, length, and structural requirements. The AI engine must handle all five formats from a single input.

| Platform | Tone | Format | Length | Required Elements |
| --- | --- | --- | --- | --- |
| X (Twitter) | Direct, punchy, reactive. First-person authority. | Single tweet or 2-5 tweet thread. Hook in first tweet. | 280 chars/tweet. Total: 280-1,400 chars. | Hook line, core insight, link to The Markdown, 2-3 hashtags max. |
| LinkedIn | Executive, authoritative, structured. Thought leadership. | 3-5 paragraphs. Open with hook/question. Close with engagement prompt. | 800-2,000 chars. | Professional hook, structured analysis, credential signal, CTA, 5-8 hashtags. |
| Instagram | Accessible, smart, visual-first. Caption supports the card. | Hook line + 2-3 insight paragraphs + CTA + hashtag block. | 300-1,500 chars caption. | Hook (first line visible in feed), insight, CTA, 20-30 hashtags in block. |
| YouTube | Conversational, knowledgeable. Community-style. | Text commentary with optional image. Conversational register. | 200-2,000 chars. | Context setup, take/analysis, question to community, link to blog/Markdown. |
| Medium | Long-form, analytical, essay-grade. Formal but personal. | Full essay structure: intro, 3-5 sections, conclusion. | 1,000-3,000 words. | Title, subtitle, structured argument, source citations, canonical URL. |

## 5.1 Reformatting Prompt Template

Each platform transformation uses a structured prompt that includes: (1) the original article headline and source, (2) Yeti's editorial note, (3) the current thematic arc, (4) the domain tag, (5) platform-specific formatting rules. Claude generates all five versions in a single API call for efficiency.

## 5.2 Link-Back Strategy

Every social post must include a link back into the Non Sequitur ecosystem. The priority order for link targets is: (1) blog post on justin-kuiper.com if blog toggle is enabled, (2) The Markdown page with anchor to the specific block if no blog post, (3) the original source URL as a secondary attribution link. This makes The Markdown the gravity well that pulls social traffic back to owned property.

# 6. Claude / Gunther Integration

Claude (operating as Gunther, the chief-of-staff AI hub) handles automated scoring, digest generation, content reformatting, and morning standup integration.

| Task | Trigger | Input | Output | Priority |
| --- | --- | --- | --- | --- |
| Feed Scoring | Every 4 hours (cron) | New ns_feed_items since last run | relevance_score (1-10) written to each item's meta field | REQUIRED |
| Morning Digest | Daily at 06:00 CST | Top 20 scored items across all domains | Formatted email via Gmail MCP: ranked items with scores, domain tags, source links, arc alignment notes | REQUIRED |
| Commentary Drafting | On-demand (quick-publish) | Promoted item + editorial note + selected platforms | Platform-specific content versions for all selected targets | REQUIRED |
| Seven-Block Summary | Daily at 08:00 CST (after curation) | Today's promoted items in Blocks 00-06 | Formatted summary for Gunther morning standup: one-line per block with source + editorial note | REQUIRED |
| Thematic Arc Scoring | With feed scoring | Item content vs. active arc description | Arc alignment score (1-10) as secondary ranking signal | RECOMMENDED |
| Visual Card Generation | On-demand (quick-publish) | Headline + domain tag + source | Canva MCP call to generate branded visual card from template | RECOMMENDED |
| Weekly Roundup | Sundays at 10:00 CST | All promoted items from the week | Blog draft: weekly roundup post with top items, commentary highlights, arc reflection | PHASE 2 |

# 7. The Markdown Front-End Template

The Markdown is rendered as a custom WordPress page template. It queries ns_feed_items by block assignment and status, renders the seven-block layout, and embeds commentary cards linking to live social posts.

| Component | Implementation | Data Source | Priority |
| --- | --- | --- | --- |
| Block 00 (Hero) | Full-width section above grid. Queries ns_feed_item with block_assignment=0. Renders: domain tag, headline (linked), hero image, blurb, commentary card. | ns_feed_item meta + social_post_urls | REQUIRED |
| Blocks 01-02 (Left Column) | Left column of three-column CSS Grid. Two section blocks. Cyber Lead + Cyber Deep Dive. Multiple link items per block. | ns_feed_item taxonomy=cyber, block_assignment=1 or 2 | REQUIRED |
| Blocks 03-04 (Center Column) | Center column (1.4x width). Aero Supporting + Faith & Wisdom. Section images, centered featured headlines. | ns_feed_item block_assignment=3 or 4 | REQUIRED |
| Blocks 05-06 (Right Column) | Right column. Wild Card + Digital Life. Cross-domain connectors and personal arc content. | ns_feed_item block_assignment=5 or 6 | REQUIRED |
| Commentary Cards | Each block optionally renders a commentary card if social_post_urls is populated. Card style (tweet/pullquote/inline) configurable per block. Clicking the card opens the live social post. | social_post_urls meta field | REQUIRED |
| Responsive Layout | Three columns on desktop (>900px), single column on mobile. Hero always full-width. | CSS Grid + media queries | REQUIRED |
| Design Language | Dark bg (#1A1D23), accent blue (#3B82F6), Rajdhani headers, Source Sans Pro body, JetBrains Mono monospace. Domain color coding: cyber green, aero orange, faith purple, wildcard yellow, digital teal. | CSS custom properties | REQUIRED |
| Auto-Refresh | Page auto-refreshes content every 15 minutes via AJAX/REST API polling. No full page reload required. | WordPress REST API + JS | RECOMMENDED |
| Archive Page | Historical view of all past daily editions. Accessible from footer. Filterable by date, domain, and thematic arc. | ns_feed_item archive query | PHASE 2 |

# 8. Authentication & Security

| Platform | Auth Method | Token Lifecycle | Storage | Priority |
| --- | --- | --- | --- | --- |
| WordPress REST API | Application Passwords | No expiry (revocable) | wp-config.php or environment variable | REQUIRED |
| X (Twitter) | OAuth 2.0 PKCE | Access: 2 hours. Refresh: 6 months. | Encrypted WordPress options table | REQUIRED |
| LinkedIn | OAuth 2.0 3-legged | Access: 60 days. Refresh: 365 days. | Encrypted WordPress options table | REQUIRED |
| Instagram (Facebook) | OAuth + long-lived token | Short: 1 hour. Long: 60 days (refreshable). | Encrypted WordPress options table | REQUIRED |
| YouTube (Google) | OAuth 2.0 | Access: 1 hour. Refresh: no expiry (revocable). | Encrypted WordPress options table | REQUIRED |
| Medium | Integration token | No expiry (revocable) | Encrypted WordPress options table | REQUIRED |
| Canva MCP | MCP connector | Managed by Claude MCP layer | Claude MCP config | RECOMMENDED |
| GitLab | Short-lived PAT | Per-session (api, read_repository, write_repository) | Environment variable (not persisted) | REQUIRED |

## 8.1 Security Requirements

| Requirement | Details | Priority |
| --- | --- | --- |
| Token encryption | All API tokens stored in WordPress options must be encrypted at rest using WordPress encryption functions or a secrets manager plugin. | REQUIRED |
| Token refresh automation | Background cron job checks token expiry dates daily. Auto-refreshes tokens that expire within 7 days. Alerts Yeti via email if manual re-auth needed. | REQUIRED |
| Credential isolation | No API credentials stored in GitLab repos, theme files, or front-end code. All credentials in wp-config.php defines or environment variables. | REQUIRED |
| Rate limit handling | All API calls include retry logic with exponential backoff. Rate limit headers monitored. Queue system prevents burst publishing. | REQUIRED |
| Audit logging | Log all social media publish actions: timestamp, platform, post URL, item ID, user. Stored in custom log table. | RECOMMENDED |

# 9. Implementation Phases

## Phase 1: Foundation (Weeks 1-3)

WordPress data model + RSS ingest + basic editorial workflow. No social publishing yet.

| Deliverable | Details | Priority |
| --- | --- | --- |
| ns_feed_item CPT + all taxonomies | Register CPT, custom taxonomies, meta fields. Admin UI for managing items. | REQUIRED |
| WP RSS Aggregator Pro config | 40 feeds across 3 domains. Auto-domain tagging. Dedup. Import schedule. | REQUIRED |
| Claude daily scoring task | Scheduled task scores new items every 4 hours. Writes relevance_score meta. | REQUIRED |
| Claude morning digest | Daily email with top 20 scored items. Domain-grouped. Arc alignment noted. | REQUIRED |
| Basic admin dashboard | List view of DEV feed items. Filterable by domain, score, status. Promote button. | REQUIRED |
| Block assignment UI | Dropdown or drag-and-drop to assign promoted items to Blocks 00-06. | REQUIRED |
| The Markdown page template | WordPress template rendering the seven-block layout from promoted items. | REQUIRED |

## Phase 2: Quick-Publish Pipeline (Weeks 4-6)

Social media API integrations + AI reformatting + commentary card rendering.

| Deliverable | Details | Priority |
| --- | --- | --- |
| X API integration | OAuth setup, tweet/thread creation, URL callback storage. | REQUIRED |
| LinkedIn API integration | OAuth setup, personal profile posting, URL callback. | REQUIRED |
| Instagram API integration | Facebook App Review, Business Account setup, container-based publishing. | REQUIRED |
| YouTube Community Posts | OAuth setup, community post creation via Data API. | REQUIRED |
| Medium API integration | Integration token, draft creation with canonical URL. | REQUIRED |
| AI reformatting engine | Claude generates all 5 platform versions from editorial note in one call. | REQUIRED |
| Quick-publish admin panel | Inline commentary editor + platform toggles + preview + publish button. | REQUIRED |
| Commentary cards on front-end | The Markdown renders embedded social post cards linking to live posts. | REQUIRED |
| Blog draft toggle | Optional blog post creation from promoted item + commentary. | REQUIRED |
| Canva visual card generation | Template-based branded cards via Canva MCP for IG + X + blog. | RECOMMENDED |
| Gunther standup integration | Seven-block summary in daily morning briefing. | REQUIRED |

## Phase 3: Polish & Scale (Weeks 7-12)

Social media wall, archive, analytics, non-RSS sources, YouTube video pipeline.

| Deliverable | Details | Priority |
| --- | --- | --- |
| Social media wall | Aggregated feed display on justin-kuiper.com (Juicer or custom). | RECOMMENDED |
| Archive page | Historical daily editions. Filterable by date, domain, arc. | PHASE 2 |
| Instagram Stories | Ephemeral content publishing for breaking news. | PHASE 2 |
| YouTube video pipeline | Weekly roundup: AI script + Canva thumbnail + upload. | PHASE 2 |
| Non-RSS source ingestion | Reddit, LinkedIn, newsletter parsing via Zapier or custom. | PHASE 2 |
| Analytics dashboard | Content performance across all platforms. Engagement tracking. | PHASE 2 |
| Feed health monitoring | Alert system for broken feeds. Dashboard widget. | PHASE 2 |
| markdown.justin-kuiper.com | Dedicated subdomain pointing to The Markdown page. | PHASE 2 |

Prepared for: Architect Workshop Project | The Markdown | Non Sequitur | Justin Kuiper (Yeti) | March 2026